At this point, I have not completed many tasks for Project 4. I have spent most of my time thinking about what I want to do and watching videos/reading how to create a website. My focus to this point has been working on Project 3, and I plan to devote more time to Project 4 once Project 3 is completed.

For Project 4 I have completed the following.

* Watched multiple YouTube videos and read articles about creating websites using HTML/CSS/XML/Javascript
* Researched craft beer festivals in the area
* Written much of the content for individual pages

I still need to complete the following.

* Complete writing content for individual pages (11/25)
* Update XML file to include new content (11/26)
* Add new code to XML/XSLT files to update Project 2 to function how I would like (11/26)
* Write HTML code for website (11/27)
* Identify how to make links & tabs clickable with Javascript and write code for this (11/27)
* Create wireframe and structure for website (11/28)
* Determine colors/fonts/font styles for website (11/28)
* Find images to display (11/28)
* Write CSS for website style (11/29)
* Connect XML/HTML/CSS files for website (12/1)
* Meet with Dr. Lam to review project (12/2 & 12/9)
* Continue to make changes as needed to ensure website works as it should (12/2-12/9)
* Write document outlining audience and how audience influenced design and end product (12/9)

I am apprehensive about the process of creating the website because there are so many parts that have to work together to make it function. I know I can get all of this done; I just need to stick with the timetable. I plan to meet with you a couple of times through the project to get your input and seek help, as I am sure I will need it.